Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

December 9, 2009

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	December 2009

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  There are no action items to present this month.

- RINEYVILLE ELEMENTARY SCHOOL: WHITTENBERG CONSTRUCTION

Building Bid Package “A”:   Remaining work on this project consists of completion of year end maintenance items.

One year end maintenance item remains unresolved; that being staining of asphalt paving at three locations by what appears to be iron oxide.  We are reviewing this item with Whittenberg Construction and Scotty’s Paving at this time and will report resolution in near future.

2.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Remaining work on this project consists of completion of site punch list and year end items. (verification of grass growth, erosion control).

Civil Engineer Mike Billings is preparing documents to obtain a proposal from Morel Construction to extend Nelson Drive to the East property line.

3.	NORTH HARDIN HIGH SCHOOL PHASE TWO and THREE RENOVATIONS

(2008- 2009) - MCNUTT CONSTRUCTION:

Work is nearing completion on phase three portions of the project.  Charlie Jones will present construction progress during the December 17th Board meeting.

4.     2009- ROOFING PROJECTS- SWIFT ROOFING

Work is complete on all three roofing projects.  I anticipate presenting BG-4’s on these projects in the January 2010 board meeting.

5.    BUS GARAGE - JENKINS-ESSEX CONSTRUCTION

Remaining work this project consist of completion of site work associated with the retention basin and completion of punch list items.

6.  RECORDS/STORAGE BUILDING - KLEINHOLTER CONSTRUCTION

A review of the installed roof is presently being made.  A final report will be made shortly.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

c: 	 Gary Milby

David Wyatt