Peck Flannery Gream Warren Inc.

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

December 6, 2005

# Dr. Richard Hughes

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	Hardin County Schools

(Report of Projects in Progress)

Dear Dr. Hughes:

Please consider the following as a report for projects which our firm is presently providing Architecture/Engineering services.  There are three changes in project contract sums and an adjustment of contract time on Creekside Elementary School to be submitted for board consideration this month.

- LAKEWOOD ELEMENTARY SCHOOL

BID PACKAGE “A” SITEWORK (Earth and Energy):

Remedial work was not performed per Earth and Energy communications with Eddie Hawkins.  Earth and Energy bonding company is being notified of lack of project fulfillment.

Work remaining consist of:

- Lowering one fire hydrant

- Reseeding certain areas in front of the school

- Replacing dead or dying trees and shrubs

Retainage of $5,000 is presently being held on this project.

2. CREEKSIDE ELEMENTARY SCHOOL:

The following change order item is presented to the board for consideration.

Board Action Items:

Bid package “B” (McNutt Construction) and bid package “C” (Central Sound and Equipment) work is substantially complete.  It is my recommendation that the contract time on these contracts be extended to December 6.

Bid Package “A” (Site Work):    Phillips Brothers Construction work remaining includes completion of chain link fencing slats, final grading, seeding, and reworking of top coat of asphalt with related striping.

Remedial work of asphalt and a review of site grading, grass and landscaping conditions have been scheduled for spring of 2006.

Charlie Jones will provide a complete report in the December Board meeting.

Board Action Items:

The following change order item is being presented to the board for consideration.

  - Provide additional landscaping per October 11 correspondences from architect.

ADD                                       $8,215.00

REASON FOR CHANGE:

In reviewing the contract documents in regard to landscaping I suggested that additional landscaping elements would improve the overall end appearance of the project.

Bid Package “B” (Building):  McNutt Construction project is substantially complete. Punch list work and transmittal of close out documents is in progress.   Charlie Jones will provide a complete report in the December Board meeting.

Bid Package “C” (Division 17):    Central Sound and Electronics, Inc. work is also substantially complete.  Meeting dates are being established for owner training of equipment and submission of closeout documents.  Charlie Jones will provide a complete report in the December Board meeting.

Board Action Items:

The following change order items are presented to the board for consideration.

  - Provide sound field and overhead projector system for Resource 114.                                                                                                                                                                                                                          ADD                                       $3,358.74

REASON FOR CHANGE:

This change provides for an overhead projector system and sound field system for Resource Room 114.  Contract documents did not provide for the above listed systems.

  - Delete four speakers from this contract previously scheduled for the    Cafeteria.

Credit				($585.76)

REASON FOR CHANGE

Central Sound & Electronics, Inc where asked to provide a credit for speakers not installed in Cafeteria.  Central Sound & Electronics state that the system will function properly without the inclusion of these four speakers.

3.  RINEYVILLE ELEMENTARY SCHOOL:

Phillips Brothers Construction are in the process of clearing the newly acquired Knight’s property under the direction of Eddie Hawkins.  Additionally Eddie Hawkins and his staff are taking topography elevations of this property.  Work now is resuming on completing the plans and specifications on this project.

4.  JOHN HARDIN HIGH SCHOOL ORCHESTRA LIFT:

No progress to report since last month as reported below:

The lift work is basically complete outside of inspection by theatrical consultant Bill Conner. The Commonwealth of Kentucky elevator inspector inspected the lift recently and the lift passed the load test.  He, however, is requiring that a barrier be placed on the front rail to prevent pinched fingers as the lift is moved from level to level.  Bill Conner is reviewing this issue.

If you should have any questions or should you need additional information please call.

Sincerely,

# Larry Gream

c:	Bill Day,

David Wyatt