# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:		teresa morgan, Superintendent

DATE:		January 20, 2022

SUBJECT:	APPROVAL OF CHANGE ORDER 5-8 FOR THE CHHS PHASE 1 CONSTRUCTION PROJECT

ISSUE:

Change Order 5 is a no cost change order.  It is for a 10 time delay due to in consistent footing layout.  Change Order 6 is a debit of $ 11,811.65 for rework of footings as it relates to helical pier placement.  CO 7 is a credit of $ 407,946 that we discussed after the bid and allowed contractor to use MC cable and less copper feeder conduits.  CO 8 is a debit of 11,149.25 and is for remediation of site conditions along south elevation area C.

# FACTS:

CO 5

CO 6

CO 7

CO 8

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE CHANGE ORDERs 5-8 for the CHHS Phase 1 Construction project.

RECOMMENDED MOTION

I MOVE THE BOARD APPROVE revised CHANGE ORDERs 5-8 for the CHHS Phase 1 Construction project.