Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org		Website: www.pfgw.net

February 10, 2010

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	February 2010

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  There are one action items (BG-4’s on Phase “A”- Rineyville Elementary School) to present this month.

- RINEYVILLE ELEMENTARY SCHOOL: WHITTENBERG CONSTRUCTION

Building Bid Package “A”:   A BG-4 will be presented for Board approval in the February regular board meeting.

2.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Remaining work on this project consists of completion of site punch list and year end items. (verification of grass growth and erosion control).

3.	NORTH HARDIN HIGH SCHOOL PHASE TWO and THREE RENOVATIONS

(2008- 2009) - MCNUTT CONSTRUCTION:

Work is nearing completion on phase three portions of the project.

4.    BUS GARAGE - JENKINS-ESSEX CONSTRUCTION

Remaining work this project consist of completion of site work associated with the retention basin and completion of punch list items.

5.  RECORDS/STORAGE BUILDING - KLEINHOLTER CONSTRUCTION

The contractor states that he will redo roof.  New shop drawings have been submitted for review.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

c: 	 Gary Milby

David Wyatt