DECISION PAPER

TO:		MEMBERS OF THE NELSON COUNTY BOARD OF EDUCATION

FROM:	Charles Thompson, Construction and Maintenance Liaison/DPP

CC:		Dr. Janice Lantz

SUBJECT:	Change Order #45 for Foster Height’s renovation/additions

DATE:		April 20, 2010

ISSUE:	Existing conditions would not allow duct work to be installed.  In rooms 			158, 159, 163-166, the ceilings were changed from flat to sloped allowing 			for duct installation.  With sloped ceilings there was an additional labor 			charge of $557.00 from Leedco Interior Systems, Inc.

RECOMMENDATION: Approval of Change Order #45 for the Foster Height’s renovation and additions.

RECOMMENDED MOTION: I move that the Nelson County Board of Education approve Change Order #45 for the Foster Height’s renovation and additions.