***Garrard County Board of Education Meeting***

***September 15, 2022***

**Construction Update**

**GCHS Project**

* Pre-Bid Meeting @ GCHS on Tuesday, October 4 @ 10:00 a.m.
* Bid Opening @ GCHS on Tuesday, October 18 @ 2:00 p.m. – Library
* Possible Bid selection – Thursday, October 20 @ Board Meeting @ GCHS
* Groundbreaking – November – date to be determined
* Fields & Floor Meeting with coaches – Tuesday, September 20 @ GCHS
* Aesthetics – Building & Interior finishes – GCHS/District/Board Committee to recommend to the board

**Other Projects**

* LES – Tile near completion – additional work over the breaks to complete work
* LES – Windows – seeking bids – currently no vendors willing to provide estimates
* ATC – Vestibule work planned for Fall Break
* GEC – Dual Vestibule work planned for Christmas Break
* GMS – Gathering estimates on canopy replacements, sidewalk replacements, front area removal, asphalt replacement
* Elementary Playgrounds – Supply chain issues prevented work this summer – Current estimates are work beginning in mid-October. Equipment is scheduled to leave the factory on October 27. Anticipated 10-12 week job.