Board Memo

DATE:  12/8/2022

AGENDA ITEM DETAILS:

School/Department

Steeplechase Elementary School

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #12 for Steeplechase Elementary School BP #2, BG 19-078

Date/Term (Beginning and End Dates/Year)

11/17/2022

APPLICABLE BOARD POLICY:

05.1

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

This change order is a result of additional costs incurred by the contractor due to significant Covid delays during the construction of Steeplechase Elementary relative to labor quarantines and manufacturer shipping delays.

ADD - $88,864.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

$88,864.00

Funding Source

Construction

*If more than one funding source, list below along with amount or percent for each source

Click or tap here to enter text.

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

Click or tap here to enter text.

RECOMMENDATION:

I recommend the Board approve the Change Order #12 for Steeplechase Elementary School BP #2, BG 19-078, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations