Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org

June 8, 2010

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	June 2010

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  There are no action items to be presented this month.

1.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Prices will be requested for ADA curb cuts and Nelson Drive Road extension upon City of Elizabethtown approval of documents forwarded by Engineered Design Group.

2.    BUS GARAGE - JENKINS-ESSEX CONSTRUCTION

Remaining work this project consist of completion of site work associated with the retention basin and completion of punch list items.

3.  RECORDS/STORAGE BUILDING - KLEINHOLTER CONSTRUCTION

John Kleinholter of Kleinholter Construction has completed the remedial work associated with the roof and purlins. The punch list has been completed and warrantees and close out documents are being compiled.

4.  NORTH HARDIN HIGH SCHOOL PHASE 5

Plans and specifications are being finalized and will be transmitted to Department of Housing and Department of Education in the near future.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C:      Gary Milby

David Wyatt