Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org

August 10, 2010

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	August 2010

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  There are two action items (items 4 and 5 below) to be presented this month.

1.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   We are awaiting approval of Nelson Drive extension change order from Department of Education.

2.    BUS GARAGE - JENKINS-ESSEX CONSTRUCTION

Work this project consist of completion of site work associated with retention basin and completion of remaining punch list items.

3.  NORTH HARDIN HIGH SCHOOL - PHASE 5

This project is schedule to be bid on Wednesday, Tuesday, September 8.

4.  JOHN HARDIN HIGH SCHOOL – Baseball/Softball Restroom/Concession Facility

Contract documents on this project will be presented for the Board’s review and/or approval during the August 19 Board meeting. (Consent Agenda Item)

5.  LINCOLN TRAIL ELEMENTARY SCHOOL – Kitchen Freezer Replacement

Contract documents on this project will be presented for the Board’s review and/or approval during the August 19 Board meeting. (Consent Agenda Item)

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C:      Gary Milby

David Wyatt