Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org

September 8, 2010

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	September 2010

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  There is one action item to be presented this month.

1.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Work has been authorized for the Nelson Drive extension change order, the bulk of the work is scheduled to be completed by end of October.

2.    BUS GARAGE - JENKINS-ESSEX CONSTRUCTION

Work this project consists of completion of site work associated with retention basin and completion of remaining punch list items.

3.  NORTH HARDIN HIGH SCHOOL - PHASE 5

Bid tabulations and recommendation of September 8 bidding on this project will be submitted to the Hardin County School Board in their September 16th meeting on the consent agenda.

4.  JOHN HARDIN HIGH SCHOOL – Baseball/Softball Restroom/Concession Facility

Plans are complete and a meeting is being scheduled for Department of Education review of project documents.

5.  LINCOLN TRAIL ELEMENTARY SCHOOL – Kitchen Freezer Replacement

Plans are complete and a meeting is being scheduled for Department of Education review of project documents.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C:      Gary Milby

David Wyatt