Board Memo

DATE:  8/8/2024

AGENDA ITEM DETAILS:

School/Department

Cooper High School

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #2 for Cooper High School Greenhouse, BG 23-467

Date/Term (Beginning and End Dates/Year)

8/8/2024

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1
Goal 4E:  Boone County Schools will provide safe, clean, learner ready facilities.  1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #2 for Cooper High School Greenhouse, BG 23-467.  This change order is for providing and installing two pipe bollards to protect the vent units which protrude into the sidewalk further than expected.  Robert Ehmet Hayes will reimburse the District for the cost of this change order via fee reduction.

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

$375.00

Funding Source

General Fund

*If more than one funding source, list below along with amount or percent for each source

NA

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

Click or tap here to enter text.

RECOMMENDATION:

I recommend the Board approve Change Order #2 for Cooper High School Greenhouse, BG 23-467, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations