Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org

October 12, 2010

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	October 2010

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  There is no action items to be presented this month.

1.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Work is progressing on the Nelson Drive extension change order, the bulk of the work is scheduled to be completed by end of October.

2.    BUS GARAGE - JENKINS-ESSEX CONSTRUCTION

Work this project consists of completion of site work associated with retention basin and completion of remaining punch list items.

3.  NORTH HARDIN HIGH SCHOOL - PHASE 5

We are awaiting approval of bid documents from Department of Education.

4.  JOHN HARDIN HIGH SCHOOL – Baseball/Softball Restroom/Concession Facility

This project is to be bid October 13.  Please see consent agenda for bids and bid recommendations.

5.  LINCOLN TRAIL ELEMENTARY SCHOOL – Kitchen Freezer Replacement

Plans and specifications are complete. Department of Education has approved project for bidding.  The project will be reviewed with the board in the October 21st meeting.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C:      Gary Milby

David Wyatt