Board Memo

DATE:  12/12/2024

AGENDA ITEM DETAILS:

School/Department

Conner High School

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #2 for Conner High School Fieldhouse, BG 23-470

Date/Term (Beginning and End Dates/Year)

12/12/2024

APPLICABLE BOARD POLICY:

05.1
Goal 4E:  Boone County Schools will provide safe, clean, learner ready facilities.  1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #2 - This Change Order includes the following:
Proposal 4 – Change toilet partition manufacturer to ASI (Restroom Building only) to reduce lead time. This change did not affect the quality of the partitions and saved valuable time.

ADD - $2,420.00

Proposal 5R2 – This change order is for a different connection location which was required for 3-phase power supply since the original design by Duke Energy was found not to be possible during construction.

ADD – $1,355.00

Proposal 6 – The estimated amount of footings that needed to be extended was slightly greater then anticipated once the soil was exposed.

ADD -  $837.00

Proposal 7 – The District requested access controls during design which were determined not to be necessary after bid and thus removed from the project scope.

DEDUCT - $23,696.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

DEDUCT $19,084.00

Funding Source

Building Fund

*If more than one funding source, list below along with amount or percent for each source

Click or tap here to enter text.

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

Click or tap here to enter text.

RECOMMENDATION:

I recommend the Board approve the Change Order #2 for Conner High School Fieldhouse, BG 23-470, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations