Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org

November 9, 2010

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	October 2010

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  There are no action items to be presented this month.

1.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Remaining work on the Nelson Drive extension change order project consist of paving, installation of sidewalk and seeding.  Mike Billings of EDG (civil engineer) relays that site work should be complete by November 19.

2.    BUS GARAGE - JENKINS-ESSEX CONSTRUCTION

Work this project consists of verification of grass growth and submission of close out documents.

3.  NORTH HARDIN HIGH SCHOOL - PHASE 5

Shop drawings are being processed.  Footings will begin shortly.

4.  JOHN HARDIN HIGH SCHOOL – Baseball/Softball Restroom/Concession Facility

Construction is to begin on this project shortly.

5.  LINCOLN TRAIL ELEMENTARY SCHOOL – Kitchen Freezer Replacement

This project is to be bid November 11.  Please see consent agenda for bids and bid recommendations.

6.  RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

Drawing base sheets and programming of project is in progress.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C:      Gary Milby

David Wyatt