# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

DATE:		NOVEMBER 18, 2010

SUBJECT:	APPROVAL OF BG4 ON HVAC REPLACEMENT CHHS

ISSUE:  The Board needs to approve a BG4 to close out HVAC replacement at CHHS.

# FACTS

The 3 unit HVAC replacement project at CHHS is now ready to close out.  The Department of Education requires that when a project is finished, the Board must formally approve a BG4 to close out the project.

(See attached BG4).  This construction bid for this project was $477,900.00 by Knights Mechanical.  The Board Approved change order 1on August 19, 2010 for $6,500 to allow an upgrade to controls in the mechanical room to match the Trane ES system.

# RECOMMENDATION

# I RECOMMEND THE BOARD APPROVE THE BG4 TO CLOSE OUT THE CENTRAL HARDIN HIGH SCHOOL 3 UNIT HVAC REPLACEMENT PROJECT.

RECOMMENDED MOTION

I MOVE THE BOARD APPROVE THE BG4 TO CLOSE OUT THE CENTRAL HARDIN HIGH SCHOOL 3 UNIT HVAC REPLACEMENT PROJECT.