THIS IS A DECISION PAPER

TO:

HARDIN COUNTY BOARD OF EDUCATION

FROM:

Teresa Morgan, Superintendent
DATE:

May 15, 2025
SUBJECT:
APPROVAL OF BG-5 FOR THE WOODLAND HVAC PROJECT
ISSUE:   The Board needs to approve BG-5 to close out this project.
FACTS:  
We are ready to close this project and complete the necessary paperwork per KDE regulations. The BG-5 details the expenses and revenues. The Woodland HVAC project had expenses and revenues of $3,953,125.45. There is no remaining balance.
BG 5 Woodland HVAC
[image: image1.png]Reconciliation of Final Project Cost

Current BG-1Costs  Final Project Costs  Difference.
‘Total Construction Cost $3,638,693.47 $3,638,693.47 $0.00
Construction Contingency $220,000.00 50.00 $-220,00000
Architect / Engineer Fee $80,000.00 527983471 $199.83471
Construction Manager Fee 5000 5000
Fiscal Agent Fee 5000 5000
Bond Discount $0.00 $0.00
Equipment / Fumishings 5000 5000
Equipment / Computers 5000 5000
Technology Network System (KETS) 5000 5000
Site Acquisition 5000 5000
Site Survey 5000 5000
Geotechnical Investigations 5000 5000
‘Special Inspections. 5000 5000
Commissioning 5000 5000
Advertising 5443198 $-4431.98
Printing $5,000.00 $-5,000.00
Other Costs

Permitting $5,000.00 $-5,000.00
Fund Transfer $0.00 $0.00
No Data $0.00 $34,507.27 $34597.27

Total Cost $3,953,125.45 $3,953,125.45 $0.00

Reconciliation of Final Project Funds




*See attached BG 5 and Munis Report
RECOMMENDATION


I RECOMMEND THE BOARD APPROVE a BG-5 for the woodland HVAC project.
RECOMMENDED MOTION


I MOVE THAT THE Hardin County Board of Education APPROVE a BG-5 for the Woodland HVAC project.
