Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org

December 7, 2010

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	December 2010

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  There are no action items to be presented this month.

1.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Remaining work on the Nelson Drive extension change order project consist of installation of sidewalk and seeding.

2.    BUS GARAGE - JENKINS-ESSEX CONSTRUCTION

A BG-4 is being presented for Board approval at their December 16th meeting.

3.  NORTH HARDIN HIGH SCHOOL - PHASE 5

Exterior demolition of existing walks and masonry is complete. Footings are to begin pending suitable weather.

4.  JOHN HARDIN HIGH SCHOOL – Baseball/Softball Restroom/Concession Facility

Site grading work has begun. Footing are to begin pending suitable weather.

5.  LINCOLN TRAIL ELEMENTARY SCHOOL – Kitchen Freezer Replacement

Construction will begin in near future.

6.  RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

Plans are in progress. Plans will be reviewed with the Board in near future.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C:      Gary Milby

David Wyatt