Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org

January 10, 2011

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	January 2011

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  I have no action items this month.

1.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Remaining work on the Nelson Drive extension change order project consist of seeding and grass growth in the Spring.

.

2.  NORTH HARDIN HIGH SCHOOL - PHASE 5

Concrete foundation piers have been poured. Grade beam forming is in progress.

3.  JOHN HARDIN HIGH SCHOOL – Baseball/Softball Restroom/Concession Facility

Concrete footings and foundation walls have been installed.  Masonry work to begin shortly.

4.  LINCOLN TRAIL ELEMENTARY SCHOOL – Kitchen Freezer Replacement

Construction has not begun as yet. Construction is to be coordinated for completion by the end of Spring break.

5.  RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

Design Development plans are in progress.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C:      Gary Milby

David Wyatt