Board Memo

DATE:  10/9/2025

AGENDA ITEM DETAILS:

School/Department

BCS

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #3 for BCS, HVAC 2024, BG 24-145

Date/Term (Beginning and End Dates/Year)

10/9/2025

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1

Goal 4E: Boone County Schools will provide safe, clean, learner ready facilities. 1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #3 – This Change Order includes the following:

Proposal 2R(B) – Contractor was directed to provide a louver for mechanical unit access in the attic at Stephens Elementary but it was later determined the louver wouldn’t work. The louver was not able to be returned and will be used on an upcoming project to offset the cost. Contractor provided the louver at cost without mark-up to minimize the cost.

ADD $3,000.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

INCREASE  $3,000.00

New Contract Sum $2,988,438.00

Funding Source

Building Fund

*If more than one funding source, list below along with amount or percent for each source

N/A

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

RECOMMENDATION:

I recommend the Board approve Change Order #3 for BCS, HVAC 2024, BG 24-145, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations