Board Memo

DATE:  11/13/2025

AGENDA ITEM DETAILS:

School/Department

Boone County ATC

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #1 for Boone County ATC, Upgrades, BG 25-186

Date/Term (Beginning and End Dates/Year)

11/13/2025

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1

Goal 4E: Boone County Schools will provide safe, clean, learner ready facilities. 1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #1 – This Change Order includes the following:

Proposal 1R2 – The District requested carpet tiles be installed in the front office areas instead of the specified polished concrete floors.

ADD $2580.00

Proposal 2 – The welding instructor requested a few additional fixtures so the free-standing welding booths have additional lighting.

ADD $3,981.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

INCREASE  $6,561.00

New Contract Sum $831,761.00

Funding Source

Capital Outlay

*If more than one funding source, list below along with amount or percent for each source

N/A

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

RECOMMENDATION:

I recommend the Board approve Change Order #1 for Boone County ATC, Upgrades, BG 25-186, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations