Board Memo

DATE:  11/13/2025

AGENDA ITEM DETAILS:

School/Department

Conner High School

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #5 for Conner High School, BG 23-470

Date/Term (Beginning and End Dates/Year)

11/13/2025

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1

Goal 4E: Boone County Schools will provide safe, clean, learner ready facilities. 1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #2 – This Change Order includes the following:

Proposal 14 – New chain link fence with double gates along rear property line. The existing fencing is older and doesn’t provide a safe perimeter and this replacement provides a more aesthetically matching fence that is on campus.

ADD - $25,218.00

Proposal 15R – Add permanent pole to support electrical wire to the existing restroom building. The permanent pole was decided to be necessary once the contractor made modifications at the new parking lot entrance. The wire was not able to be tightened as we expected so an additional pole is needed.

ADD - $3215.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

INCREASE  $28,433.00

New Contract Sum $4,224,489.00

Funding Source

Building Fund

*If more than one funding source, list below along with amount or percent for each source

N/A

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

RECOMMENDATION:

I recommend the Board approve Change Order #5 for Conner High School, Fieldhouse, BG 23-470, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations