Board Memo

DATE:  11/13/2025

AGENDA ITEM DETAILS:

School/Department

Ryle High School

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #2 for Ryle High School, BG 22-255

Date/Term (Beginning and End Dates/Year)

11/13/2025

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1

Goal 4E: Boone County Schools will provide safe, clean, learner ready facilities. 1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #2 – This Change Order includes the following:

Credit for remaining retainage which represents the agreement between the District and the vendor in order to purchase the additional flooring materials to address unacceptable installation of sections of flooring.

DEDUCT - $65,214.00

Additional cost for the labor to reinstall the new flooring.

ADD $23,000.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

DECREASE  $42,214.00

New Contract Sum $609,925.00

Funding Source

Building Fund

*If more than one funding source, list below along with amount or percent for each source

N/A

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

RECOMMENDATION:

I recommend the Board approve Change Order #2 for Ryle High School, Flooring Upgrades, BG 22-255, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations