Board Memo

DATE:  3/12/2026

AGENDA ITEM DETAILS:

School/Department

Ignite Institute

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #1 for Ignite Institute Renovations Phase 2, BG 24-432

Date/Term (Beginning and End Dates/Year)

3/12/2026

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1

Goal 4E: Boone County Schools will provide safe, clean, learner ready facilities. 1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #1 – This Change Order includes the following:

Proposal 3 – New base cabinets and countertops in all of the classrooms. The wall space is available for base cabinets and provides staff with additional storage space.

ADD $57,487.00

Proposal 4 – Paint existing elevator lobby walls, doors, frames, etc. to match the color of the new phase under construction.

ADD $4,140.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

ADD $61,627.00

New Contract Sum $3,445,627.00

Funding Source

Cash-Building Fund

*If more than one funding source, list below along with amount or percent for each source

N/A

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

RECOMMENDATION:

I recommend the Board approve Change Order #1 for Ignite Institute Renovations Phase 2, BG 24-432, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations