Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org

March 8, 2011

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	March 2011

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  I have one action item to present to the board this month.

1.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Remaining work on the Nelson Drive extension change order project consist of seeding and grass growth in the Spring.

2.  NORTH HARDIN HIGH SCHOOL - PHASE 5

Masonry work is approximately 60% complete. Second floor steel trusses are being installed.

3.  JOHN HARDIN HIGH SCHOOL – Baseball/Softball Restroom/Concession Facility

Masonry work is 95% complete and wood trusses are schedule to be installed March 9th.

Mark McNutt reports construction will be complete by March 31.

4.  LINCOLN TRAIL ELEMENTARY SCHOOL – Kitchen Freezer Replacement

Demolition began on March 7 by C & T Construction.

Mark McNutt reports construction will be complete by March 31.

- RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

This project is schedule to be bid @ 2:00 pm on Thursday, March 31.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C:      Gary Milby

David Wyatt