Kentucky Education Technology System

DISTRICT TECHNOLOGY PLAN

DISTRICT NAME Bellevue Independent Schools

LOCATION Bellevue, KY

PLAN YEAR(S) 2026-2027

www.bellevue.kyschools.us

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Table of Contents

Table of Contents

Planning Team

Previous Plan Evaluation

New Plan Preview

Student Voice

KETS Master Plan Areas of Emphasis Robust Infrastructure & Ecosystem

Data Security, Safety & Privacy

Budget & Resources

Partnerships

Digital Curriculum, Instruction & Assessment Personalized Professional Learning

Use of Space & Time

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Planning Team

District Staff [Recommended to include CIO/DTC, TIS/DLC, technician, finance officer, superintendent, academic officer, DAC, etc.]

Jim Seward, CIO/DTC 						Misty Middleton, Superintendent

Emma Barret, Desktop Technician				Tiffany Hicks, Asst. Superintendent

Building Staff [Recommended to included principals, LMS, STC, counselors, teachers, teaching assistants, etc.]

Scott Spicher , BMHS Principal					Susan Short, , Grandview Principal

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Previous Year’s Strategies Evaluation

In this section include a discussion of the previous year’s strategies using the prompts below. Attempt to limit your narrative to the space  provided.

The previous plan included a goal to increase the number of mobile student devices. As of the 20-21 school year, BISD is a 1-1 district! We have iPads available for PK-1, Chromebooks for grades 2-12! Staff desktops have been replaced with 2-1 laptops for maneuverability around the building, as well as their classroom. Another goal was for teachers and staff to be provided increased professional development opportunities to address their technology needs. Staff will continue to attend technology-related training in the district, in the local community and at state conferences. This will continue to be an area of emphasis moving forward. Specifically, all grade level school teachers have implemented Google Classroom Areas of improvement? The previous plan included a goal to implement research based instructional software into the classrooms. Although we are implementing a variety of instructional software, we need to do a better job of evaluating the instructional effectiveness of each program. Audit of existing software use in both buildings: How are they being used? Are they being used? What instructional benefits exist for each resource? When does technology enhance instruction vs. just replacing paper/pencil? Continued improvement in the use of clever

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Upcoming Year’s Strategies Preview

If this is the first year of a multi-year plan, this section acts more like an executive summary of the plan as a whole. If this is the second or  third year of a multi-year plan then aim your discussion to any new strategies or adjustments you are planning for this year. [See Technology Planning section of KETS Master Plan for more information]

The 2026-2027 technology plan was developed through a collaborative effort involving Grandview Elementary and Bellevue Middle/High Schools. It includes goals and strategies for addressing the Area of Emphasis identified in the KETS Master Plan. Specific needs were determined by each school’s administrative team and the District Tech Team. . The committees utilized key findings to identify strengths and/or areas for improvement. The technology plan was then developed with goals, objectives and activities specific to each school. The district plan is a compilation of each school’s plan along with additional district initiatives. The CIO along with each school’s administrators will monitor the implementation and impact of the plan. The district technology goal is to provide our students a strong foundation in the utilization of technology. For innovative and effective teaching and learning to occur, every classroom is currently equipped with televisions and/or interactive displays and mobile document cameras. Student performance is measured through the use of online assessments such as MAP, TestNav, and software-specific content assessments. These tests are administered via online platforms utilizing a variety of devices. The district communicates with parents and the larger community through the district and school websites, email, phone system, Facebook, Twitter, Infinite Campus parent portal, district mobile app and the IC mobile app. Our continued goal is that information is available at all families’ convenience. The district has an updated infrastructure with wireless connectivity, inventory management and a mobile device management solution. The wireless network was updated in the 25-26 school year. This has resulted in a more reliable internet experience along with an increase in the use of mobile devices across the district. Our goal is to continue to increase the density of the wireless network with additional access points. The district upgraded the network backbone in 25-26. This includes all data closets throughout the district. Previous equipment reached end-of-life and was replaced with more robust technology to meet our ever-changing needs. We are planning to monitor performance with local staff and a MIBS service through our network vendor partner. The district is planning to replace our existing phone services with a vendor partner that is cloud hosted to help with an aging PRI (copper) infrastructure. The district with look for a vendor partner that can offer all current services with a plan that will enhance our services while reducing costs. AI should be used in schools to support learning, enhance creativity, and provide personalized educational experiences while ensuring ethical use and data privacy. As this is emerging, we are continuing to grow and learn with the process.

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Conten

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Student Voice

Personalized student learning allows students to develop deeper learning competencies including critical thinking, using knowledge and  information to solve complex problems, collaboration, and communication. Capturing student input about their access to opportunities that  build these competencies is key to effective technology planning. Please answer the questions in the space provided below.

We have a very limited method to collect student voices for this purpose. The goal is to explore methods for collecting the students’ voice and begin collecting this data during the 2026-2027 school year. We are looking to review BrightBytes, Google Docs or Online IC Registration to collect and analyze captured student data. We will continue to communicate with other districts to see what tools they are utilizing and what successes they are observing.

Some items we are looking to collect include, home internet access (we are collecting this information with OLR), software usage, computer literacy, social-emotional learning, and more.

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

KETS Master Plan Areas of Emphasis

Connected to the Future Ready Framework

The Future Ready Framework identifies seven Gears to assist districts in developing a roadmap for student success through personalized  student learning and collaborative leadership. The KETS Master Plan has identified 37 Areas of Emphasis connected to the Future Ready  Framework and are categorized as either 1) Areas of Acceleration (AA) or 2) Areas of Improvement (AI). The “areas of acceleration” are  considered big wins, successes, and major milestones of the KETS are identified for continuation work. The “areas of improvement” address  emerging areas based upon growth or decline metrics, research, needs assessments, and reporting by Kentucky school districts.

Use the Areas of Emphasis and Future Ready Framework as a lens to analyze current trends, initiatives, needs and goals of your district. Link  the work of this new plan identified by your planning team to the Gears and Areas of Emphasis of the KETS Master Plan on the following  pages. There is no expectation to address all 36 Areas of Emphasis of the KETS Master Plan. Any strategy that involves Erate, please include  in the Budget & Resources gear. If your district has lease agreements (i.e.; device, fiber, etc.), be prepared to reference the quantity during  the final submission process.Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Robust Infrastructure & Ecosystem

Future Ready Gear

KETS GUIDING PRINCIPLE – A robust infrastructure is one that delivers the device, network and support needs of staff and students to  create personalized learning environments using digital tools and resources.

Areas of Emphasis: Areas of Acceleration (AA) /Areas of Improvement (AI)

AA-1Continue to provide nation’s first, fastest, highest quality, and most reliable internet access to 100% of Kentucky’s public schools Continue to ensure equity and standardization for delivery of device, network, data and support creating best in class staff and

student digital experiences AND provide a system of shared/brokered/managed services maintaining low infrastructure costs

AA-2

and providing support structures promoting the use of personalized learning environments

Continue to create a culture of digital connectedness through all- the-time, everywhere, always on digital opportunity and  AA-3

access with emphasis on dense Wi-Fi throughout schools (also including home access, Wi-Fi buses, school and classroom Wi-Fi, etc.)

AA-4Continue to encourage the use of instructional programs and administrative processes requiring cloud-based services Improve ease of access for students and staff through continued progress toward 1:1 student to computer ratio utilizing

AI-1

increased amounts of mobile devices (fewer traditional computer labs)

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

| KETS AA or AI | Strategy | Person(s) Involved | Anticipated Timeframe | Anticipated Funding Source | Anticipated Funding Amount | How will you know this is successful? (including metrics) |
| --- | --- | --- | --- | --- | --- | --- |
| AA-2 | Continue to implement a 5- year replacement plan for replacement of student/staff devices | DTC | Annually | General Fund KETS Title 1 | $75,000 | New devices ordered for K/3, 6, 9 each year. End of life devices will be surplused. |
| AA-3 | Increase the density of the wireless network for BISD with additional access points | DTC Tech Team | July 2026-August 2027 | General Funds | Erate Local Funds | Continue to monitor for areas to improve coverage. |
| AA-4 | Continue to improve teacher use of Infinite Campus | DTC IC Coor | Ongoing | State Provided |  | -Contiuned Improvement in communication with parents/students. -Accurate Data |
| AI-1 | Ongoing evaluation of current technologies available at BISD, for staff and students | Principals DTC | Ongoing | General Fund KETS Grants Donations | $50,000 | -Technology will continue to function with limited disruptions -Technology will meet the growing needs of staff/students |
| AA-3 | Replace BMHS standard displays with Viewsonic Interactive displays | DTC Finance BMHS Admin | July 2026-August 2027 | KETS Title I |  | -Better interactive technology -Improved student interaction |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

| AA-1 | Security Camera and systems | DTC Operations Director | August 26 – May 27 | General Funds Safe Schools | $10,000 | Continued improvement of security system. Reviewing camera placement. Additions/subtractions as warranted. |
| --- | --- | --- | --- | --- | --- | --- |
| AA-4 | Alternative Teaching Technologies -Oculus, Microscope cameras, robotics | School Admin DTC | August 26 – May 27 | SBDM Grants | $25,000 | Develop a new curriculum that aligns with standards to provide a different approach to learning. |
| AA-4 | Various Educational Software | Academic Dir | August 26 – May 27 | Title 1 Grants General Fund | $5,000 | Lesson Plans Student work |
| AA-1 | Telephone Services | DTC Finance Superin | July 2026 | General Funds | $75,000 | Replace district phone server with a cloud based solution. This shall include services, handsets and additional software as needed. |
| AA-4 | Replace AntiVirus system with Microsoft Defender | DTC | July 2026 | General Funds | $5,000 | Replaced expiring AV with Microsoft’s solution that we will have included with our Microsoft agreement. |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Data Security, Safety & Privacy

Future Ready Gear

KETS GUIDING PRINCIPLE – Security, safety and privacy of student data is a cornerstone of digital learning. Policies and procedures are  enacted at the state, district and school levels that work in conjunction for this purpose. Student data are then utilized by data fluent  educators for improved decision-making leading to increased learning for students.

Areas of Emphasis: Areas of Acceleration (AA) /Areas of Improvement (AI)

Continue to support districts in securely accessing and managing key student and administrative data sets through improved  user experiences, refined data collection processes, continuously updated policies and practices regarding student data security,

AA-1

and timely access to data sets that improve the depth and efficiency of student learning (Infinite Campus, Early Warning, MUNIS,  eTranscripts, School Report Card)

Continue to identify key aspects of data security regularly to build upon the current systems, procedures and policies to remain  a leader in mitigating emerging threats (acceptable use policies, firewall updates, data privacy studies, digital citizenship, content

AA-2

filtering)

Continue to utilize adoption metrics or trending data for planning purposes that allow EdTech leaders to identify what’s working  and what’s not working based upon data quality and evaluate current systems and solutions to determine effectiveness and  AA-3

future direction (annual auditors, TELL survey, Technology Activity Report, Digital Readiness, Data Quality Study, Data Quality  Campaign, BrightBytes, SpeakUp)

Continue to migrate key administrative and student data sets to secure cloud-based services that allow anywhere, anytime  AA-4

secure access for the improvement of student learning (Infinite Campus, Early Warning, School Report Card, MUNIS)

Continue supporting teacher efforts in taking ownership of digital citizenship skills and education their student in the same  AA-5

skills to foster a secure digital learning environment

Educate and support districts in the importance of personnel with duties related to student/staff data quality, security and  AI-1

privacy as well as bringing data privacy to the “radar screen” of teachers/staff (The People Side of EdTech)

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Kentucky K-12 Data systems are first-class but we need to do much better with district using the data available to them as well  as providing visual data analytic tools allowing the data to be better understood and more interesting to the average person

AI-2

who does not have a technology and data background

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

| KETS AA or AI | Strategy | Person(s) Involved | Anticipated Timeframe | Anticipated Funding Source | Anticipated Funding Amount | How will you know this is successful? (including metrics) |
| --- | --- | --- | --- | --- | --- | --- |
| AA-1 | Continue to support schools in ensuring the privacy of student data through the monitoring and refining of user IC rights | District IC Coor | Annually | N/A |  | IC user rights will display an appropriate but limited number of users for each tool. |
| AA-3 | DTC will review and update the Acceptable Use Policy and the district’s data privacy policy. The Board of Education will be briefed on the district’s data security procedures annually. | DTC | Annually | N/A |  | AUP is updated and will be noted in BOE meeting minutes. |
| AA-5 | All students in K-5 will participate in lessons involving appropriate online behavior, social networking and cyberbullying prevention. | Media Specialist | Ongoing | N/A |  | Lesson plans and observations of student use will demonstrate lessons taught. |
| AA-5 | Teachers will instruct students on the use of technology in an appropriate, safe and responsible manner. Students will use appropriate behavior to related to acceptable technology etiquette, internet safety and good | Bldg. Principals Teachers | Ongoing | N/A |  | 100% signed AUP. Lesson Plans Observation of student tech usage. |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

|  | citizenship. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| AI-1 | Special Education Director will provide confidentiality training to all staff including data security and privacy per FERPA | Director of Special Populations | 2x a Year | N/A |  |  |
| AA-1 | CUES Project | DTC | June 2026 - December 2026 | State | State | Implement a more robust type of single sign on to support our students and staff. |
| AA-1 | PhishID | DTC | Ongoing | State | State | Implemented tool to help protect our staff from Phising attempts. In collaboration with the CUES project. |
| AA-2 | CISA | DTC | Ongoing |  | Free Federal Program | Continue to monitor our weekly CISA report to help ensure that our network is meeting security requirements. |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Budget & Resources

Future Ready Gear

KETS GUIDING PRINCIPLE – The Master Plan, as well as district and school technology plans, are aligned to the vision of 21st century skills  for students and staff. Revenue streams are aligned to account for the recurring and nonrecurring total cost of ownership to support the  21st century learning environment in a manner that reflects good stewardship of tax dollars to include devices, infrastructure, support,  data and human services.

Areas of Emphasis: Areas of Acceleration (AA) /Areas of Improvement (AI)

Continue to maximize local and state education technology expenditures through a system of shared/brokered/managed

AA-1

services

Continue use of long-term planning strategies that allow for continuity of initiatives and systems (ex. Accounting for cost of  AA-2

ownership over the lifespan of equipment so monies are allocated for repairs/upgrades)

Continue to leverage all available state and federal funding opportunities to address required basic cost of living increases,  previous budget cuts of basic services, projected growth by districts (e.g. Internet consumption) while maximizing education

AA-3

technology programs and initiatives (Technology Need, E-rate)

Continue to migrate key administrative and student data sets to secure cloud-based services that allow anywhere, anytime  AA-4

secure access for the improvement of student learning (Infinite Campus, Early Warning, School Report Card, MUNIS)

Continue supporting teacher efforts in taking ownership of digital citizenship skills and education their student in the same skills  AA-5

to foster a secure digital learning environment

Make districts aware of position/roles requiring technology-related duties in support of technology and instruction (The People  AI-1

side of K-12 EdTech

Make districts aware of how to reduce expenditures on printing/print services (both in consolidated contract pricing as well as  AI-2

shifting from paper to digital experiences)

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools Evaluate the need and explore new contracts that drive costs down for statewide summative online assessment, learning

AI-3

management systems, printing services and interim based assessments

AI-4See an increased percentage of districts examining which education technology investments are or are not being maximized

| KETS AA or AI | Strategy | Person(s) Involved | Anticipated Timeframe | Anticipated Funding Source | Anticipated Funding Amount | How will you know this is successful? (including metrics) |
| --- | --- | --- | --- | --- | --- | --- |
| AA-3 | Continue to collaborate with district leaders to maximize available funds and consolidate funding to meet the technology needs of the district. | Superintendent DTC Academics Dir SpEd Dir Finance | Ongoing | General Fund Erate KETS Grants IDEA | N/A | Purchase Order Finance Report |
| AI-4 | Evaluate the usage of software purchased throughout the district to determine future funding needs. | Principals Academic Dept. | Ongoing | N/A |  | Use software analytics (Clever) to determine a baseline report for software usage. |
| AI-3 | Leverage Papercut to reduce monthly printing costs. | DTC Finance | Ongoing | N/A |  | Monitor monthly reports and look for ways to improve efficiency. |
| AA-1 | Maximize Erate Funding | DTC Finance Superintendent | Ongoing | Fed Gov | $130,,000 (5 years) | Maximize federal dollars to continue to support our connectivity via point to point connections, networking, data, UPS, etc. |
| AA-1 | Maximize KETS Funding | DTC Finance Superintendent | Ongoing | State | $24,000 | Continue to match district funds to state funds to support technology cycles, upgrades, software, etc. |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Partnerships

Future Ready Gear

KETS GUIDING PRINCIPLE – Connecting students and educators to the local and global community is a key factor to student success. The  Master Plan will continue to provide opportunities for trusted relationships to build those connections as well as increase communication  and transparency with shareholders, including families, districts, vendors, regional education collaboratives, postsecondary institutions  and business/industry, in support of student learning and preparation beyond K-12.

Areas of Emphasis: Areas of Acceleration (AA) /Areas of Improvement (AI)

Continue to build trusted relationships with shareholders (families, districts, partners) that will reduce risk as well as increase

AA-1

transparency and communication (districts, vendors, higher-education, regional cooperatives)

Continue to utilize avenues of communication with shareholders allowing pertinent information and dialog to further student  learning efforts (Webcasts, BrightBytes, Technology Activity Report, KETS Service Desk, Office of Education Accountability studies,

AA-2

independent studies, etc.)

Continue to utilize tools engaging postsecondary institutions, community members, districts and families in student learning  and life after K-12 (eTranscripts, School Report Card and Dashboard tool, Infinite Campus parent and student portal, KDE Open House,

AA-3

Digital Readiness Survey)

AI-1Partner with postsecondary pre-service teacher and principal programs to provide support in candidate preparation Encourage postsecondary institutions to host STLP events and /or more fully maximize the opportunity to showcase the

AI-2

university and its programs while students are on campus

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

| KETS AA or AI | Strategy | Person(s) Involved | Anticipated Timeframe | Anticipated Funding Source | Anticipated Funding Amount | How will you know this is successful? (including metrics) |
| --- | --- | --- | --- | --- | --- | --- |
| AA-3 | Continue to utilize avenues of communication with families through technology. | DTC Principals | Ongoing | General Fund | $10,000 | District wide use of email, IC, website, to communicate relevant information to students, parents, community |
| AA-3 | Provide parent information and assistance in accessing student information through IC parent portal and other communication avenues (open houses, newsletters, conference, social media) | Principals Coaches Teachers Comm Dir | Ongoing | N/A |  | An increase of 10% in the IC usage reports for parental accounts. Monitor analytics with Apptegy and mobile app downloads. |
| AI-2 | Continue to encourage STLP students to participate in the regional and state events. | DTC STLP Principals Teachers | Ongoing | General Fund | $3,000 | Increase in the number of STLP students. |
| AA-1 | Continue to use Clever platform to help with secure access to 3rd party applications | DTC Principals IC Coord | Ongoing | N/A |  | Improved efficiency of log in times. Improved database updates during summer. |
| AA-2 | Attend KAST conference each year. | DTC Bldg Admin Finance | March 2027 | General Funds | $1250 per | The state’s premier technology and education conference. The goal is to have the technology department, media specialist and other teachers attend. |
| AA-2 | NetAdmin Meetings | DTC Technology | Monthly | Tech Budget | $2,500 | Continue to meet with other regional schools for continued professional development. |
| AA-1 | Vendor Fair | DTC Technology | October 2026 |  |  | Attend the annual Vendor Fair with my region. Develop vendor partner relationships and monitor new product lines. |
| AA-1 | Continue partnerships with our Dual Credit Partners | Building Admin Principals | Ongoing | General Funds |  | Continue to work with our higher education partners to support our students in the dual credit programs. This will include our student teacher programs. |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Digital Curriculum, Instruction & Assessment

Future Ready Gear

KETS GUIDING PRINCIPLE – A digital learning experience is fostered by a teacher or coach with the use of rich digital instructional  materials that are vetted to the rigor of Kentucky Academic Standards. A robust digital environment provides students with the  opportunity to assess their own learning/progress.

Areas of Emphasis: Areas of Acceleration (AA) /Areas of Improvement (AI)

AA-1Continue to provide access to instruction digital content which further aligns to the Kentucky Digital Learning Guidelines Continue providing opportunities for students to demonstrate learning connected to and through technology (empowering

AA-2

students through technology with STLP, IT Academy, etc.)

Continue to finalize and partner with Career and Technical Education (CTE) to promote Kentucky approved K-12 Computer  Science Standards and Technology/Digital Literacy Content Standards (based on International Society for Technology in Education

AA-3

standards) for ALL students

Continue providing access to online assessment tools that allow teachers and administrators to assess student learning,  provide timely feedback to students and make curriculum decisions (online formative assessment tools, interim based assessments,

AA-4

and summative assessments)

Continue to provide districts/classrooms access to digital instructional materials through an equitable of robust digital  AA-5

experience

Identify digital content and tools (curriculum, instruction and assessment) designed to have the highest impact and value (e.g. is  the technology making or not making an instructional and learning difference?), including frequency of use by teachers and

AI-1

students

Create a closer connection with Career and Technical Education to expand information technology and computer science career  AI-2

pathway offerings specifically related to computer programming/coding and increase exams available through IT Academy

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools Play a vital role in implementation of summative online assessment and school report card and dashboard tool of the new

AI-3

assessment and accountability system

| KETS AA or AI | Strategy | Person(s) Involved | Anticipated Timeframe | Anticipated Funding Source | Anticipated Funding Amount | How will you know this is successful? (including metrics) |
| --- | --- | --- | --- | --- | --- | --- |
| AA-1 | Teachers will evaluate, select, and utilize updated software in their lessons. | Academic Dir Principals Teachers | Ongoing | General Fund | $10,000 | Usage reports and increase in student’s reading proficiency. |
| AA-2 | Students will select and use available technology to complete assignments and projects | Teachers Principals | Ongoing | N/A |  | New and updated software Lesson Plans |
| AA-2 | K-5 students will continue to be introduced to coding with multiple technology avenues (Ozobots, Dash and Dot, robots, Spheros, etc). | Media Specialist | Ongoing | General Fund KETS | $5,000 | Coding activities in lesson plans Classroom observations |
| AA-2 | Teachers will develop interactive lessons to assist students in gaining confidence in the use of technology. Students will use a variety of technology to demonstrate competence in the area of technology. | Teachers Coaches | Ongoing | N/A |  | Lesson plans Formal and informal observations Student assignments and projects |
| AA-2 | Students will have an opportunity to expand their knowledge and experiences | STLP | Ongoing | General Fund | $2,000 | 10% increase in club memberships Participation in local, regional, |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

|  | With technology through membership in the STLP program. |  |  |  |  | and/or state events. |
| --- | --- | --- | --- | --- | --- | --- |
| AA-4 | Students will be assessed via the MAP assessment 3x a year. Teachers will interpret and utilize MAP data to drive instructional decisions. | Academic Dir Principals Coaches Teachers | August 26 – May 27 | General Fund | $3,500 | Testing schedules Assessment results RTI documentation and schedules |
| AA-4 | Students in grades 6-12 will use IXL to reinforce math concepts to address RTI needs | Principals Teachers | August 26, - May 27 | Title 1 | $3,000 | Usage reports Assessment results Math RTI schedules |
| AA-5 | Students in grades K-5 will use the I-Ready program to reinforce math and reading standards. | Principals CurriculumTeam Teachers | August 26 – May 27 | General Funds | $11,500 | Lesson Plans Usage Reports Team meetings |
| AI-1 | Evaluate, purchase and implement educational iPad applications to increase personalized learning opportunities | Principals Coaches Teachers | Ongoing | General Fund IDEA | $5,000 | Approved iPad apps will be purchased and available on student iPads. |
| AI-1 | Evaluate, purchase and implement STEAM related devices and software (coding software and robots, 3D printers, etc.). | Principals DTC Media Specialist Teachers | Ongoing | General Fund Grants | $10,000 | Increase in STEAM devices Lesson Plans Tech Clubs and STLP projects |
| AI-1 | Update existing educational software and evaluate new | DTC Net Admin | Ongoing | General Fund Grants | $10,000 | Software will be the latest version. |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

|  | software for implementation | Academic Dir Principals |  |  |  | New software will be purchased, deployed and implemented. |
| --- | --- | --- | --- | --- | --- | --- |
| AI-1 | Maximize the use of available technology resources to engage students in project-based learning and provide vibrant learning opportunities | Principals Curriculum Teachers | Ongoing | N/A |  | Lesson Plans Observations Teacher evaluations |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Personalized Professional Learning

Future Ready Gear

KETS GUIDING PRINCIPLE – Digital learning expands the access to quality strategies and experiences for educators beyond the  traditional methods of professional development. A culture of digital collaboration, workflow and relationships allows educators to  build skill sets and instructional best practices with colleagues globally. This approach of increased access and flexibility for  professional learning ultimately leads to greater success for students.

Areas of Emphasis: Areas of Acceleration (AA) /Areas of Improvement (AI)

Continue building a culture of digital collaboration and connected digital relationships that allow administrators to support and

AA-1

encourage the use of digital tools by staff for professional learning

Provide district with guidance and support to determine crucial learning needs of teachers resulting in more professional  AI-1

learning opportunities related to digital learning tools

| KETS AA or AI | Strategy | Person(s) Involved | Anticipated Timeframe | Anticipated Funding Source | Anticipated Funding Amount | How will you know this is successful? (including metrics) |
| --- | --- | --- | --- | --- | --- | --- |
| AA-1 | Teacher’s and administrator’s technology literacy will be assessed per the district evaluation instrument and professional development needs will be identified. | Superintendent Academic Dir Principals | Ongoing | N/A |  | A list of identified needs for the technology related PD will be developed. PD opportunities will be offered based on need. |
| AA-1 | Curriculum Department will collaborate and train | Curriculum Team DTC | Ongoing |  |  | Lesson plans and classroom observations will provide evidence. |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

|  | teachers to integrate instructional technology in delivering the curriculum. (Including AI and emerging technologies). |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| AA-1 | Teachers will be provided opportunities to attend technology related trainings | Academic Dir DTC Principals | Ongoing | PD Funds KETS General Fund | $5,000 | Documentation of attendance at technology related trainings and conferences. |
| AI-1 | A needs assessment will be completed to determine the technology professional development needs in order to provide effective technology utilization | Principals | August 26 – May 27 | N/A |  | Teacher survey will be completed. List of identified technology PD needs. |
| AI-1 | Training will be provided on television/interactive displays, miracasting, document cameras and other classroom technologies. Coaches will be available to provide ongoing assistance. | Principals Tech Team Curricullum | Ongoing | N/A |  | Lesson Plans Classroom observations Training Sessions |
| AI-1 | New PK-K elementary teachers will attend training on how to effectively personalize learning with iPads. | Curriculum Tech Team | Ongoing | General Funds IDEA KETS | $5,000 | Lesson Plans Coach Meetings New iPad apps purchased, deployed and utilized. |
| AI-1 | Training will be provided on effectively implement instructional software, purchased by the district. | Academic Dir Principals | Ongoing | PD Funds | $5,000 | PD sign in sheets Increase utilization of software as evidenced by usage reports. |
| AA-2 | Attend the KAST conference each year. | DTC Bldg Admin Finance | March 2027 | General Funds | $1250 per | The state’s premier technology and education conference. The goal is to have the technology department, media specialist and other teachers attend. |
| AA-2 | NetAdmin Meetings | DTC Technology | Monthly | Tech Budget | $2,500 | Continue to meet with other regional schools for continued professional development. |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

DISTRICT TECHNOLOGY PLAN Bellevue Independent Schools

Use of Space & Time

Future Ready Gear

KETS GUIDING PRINCIPLE – The personalized learning environment for students requires reimagining the use of school space  and time. Virtual instruction, cloud-based learning tools, digital instructional material, digital collaboration, digital workflows and  digital relationships, etc., assist in providing the vehicle for anywhere, anytime learning.

Areas of Emphasis: Areas of Acceleration (AA) /Areas of Improvement (AI)

Continue to provide guidance, support and resources for districts in the development and application of high quality

AA-1

online/virtual coursework as well as implementation of learning management systems

Educate and support districts in the implementation and facilitation of digital learning tools and portable technologies that foster anywhere, anytime access for staff and students

AI-1

| KETS AA or AI | Strategy | Person(s) Involved | Anticipated Timeframe | Anticipated Funding Source | Anticipated Funding Amount | How will you know this is successful? (including metrics) |
| --- | --- | --- | --- | --- | --- | --- |
| AA-1 | Expand course programs and offerings through a digital online learning platform. | Academic Dir Principals | August 26 – May 27 | General Funds | $15,000 | Increase number of students participating in and successfully completing Edgenuity courses. |
| AI-1 | Increase teacher knowledge and use Google learning applications. | Academic Dir Principals Teachers | Ongoing | N/A |  | An increase number of teachers will use the Google Suite of tools to collaborate with colleagues and students. An increased number of Google certified staff members. |
| AA-1 | Increase available outdoor WiFi coverage | DTC | Ongoing | Erate General Fund | $5,000 | Improve available options for our students who have no/limited access at home. This will also improve conditions for our students who participate in athletics to complete school work as needed. |

Equity | Achievement | Integrity | Quality | Opportunity | Access Table of Contents

ADD NOTES HERE: