Board Memo

DATE:  7/9/2026

AGENDA ITEM DETAILS:

School/Department

Ryle High School

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #1, Ryle High School Parking Lot Lighting, BG 25-416

Date/Term (Beginning and End Dates/Year)

7/9/2026

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1

Goal 4E: Boone County Schools will provide safe, clean, learner ready facilities. 1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #1 – This Change Order includes the following:

Proposal 1: This is a credit for the deletion of Submittal Exchange, utilizing email correspondence given this project only includes (1) one submittal.

DEDUCT $1,000.00

Proposal 2: This is a credit for furnishing standard tied reinforcement cages in lieu of spiral cages for cost effectiveness while maintaining load-bearing capacity.

DEDUCT $ 4,550.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

DEDUCT  $5,550.00

New Contract Sum $323,450.00

Funding Source

Cash - Capital Outlay and Cash – Building Fund

*If more than one funding source, list below along with amount or percent for each source

N/A

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

RECOMMENDATION:

I recommend the Board approve Change Order #1 for Ryle High School Parking Lot Lighting, BG 25-416, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations