Peck Flannery Gream Warren Architects, LLC

112 North Main St.		Elizabethtown, Kentucky 42701

Phone: 270-765-2147		Fax: 270-765-2148

Email: lgream@pfgw.org

April 13, 2011

# Ms. Nannette Johnston

Hardin County Board of Education

65 W.A. Jenkins Rd.

Elizabethtown, KY 42701

RE:	April 2011

Hardin County Schools

(Report of Projects in Progress)

Dear Nannette:

Please consider the following as a report on projects which our firm is presently providing Architecture/Engineering services.  I have no action items to present to the board this month.

1.    HEARTLAND ELEMENTARY SCHOOL:  MOREL CONSTRUCTION COMPANY

Building Bid Package “A”:   Remaining work on the Nelson Drive extension change order project consists of seeding, erosion control and grass growth.  These areas will be monitored by Mike Billings and me during the coming weeks.

2.  NORTH HARDIN HIGH SCHOOL - PHASE 5

Work is progressing at faster pace due to improved weather. The project site will begin to clean up during the next two weeks due to materials being placed in building.

3.  JOHN HARDIN HIGH SCHOOL – Baseball/Softball Restroom/Concession Facility

Mark McNutt reports construction will be complete by April 18 with the exception of work associated with new water meter change.

4.  LINCOLN TRAIL ELEMENTARY SCHOOL – Kitchen Freezer Replacement

The freezer is in operation; owner and architect punch list items are presently  being addressed by freezer installer.

- RENOVATIONS OF VINE GROVE ELEMENTARY SCHOOL

This project was bid on March 31 with McNutt Construction having the lowest bid.  Contract bid documents are being transmitted to Department of Education.  On site work is to begin shortly via drilling of geo-thermal holes.

Please give me a call if you have questions regarding this report.

Sincerely,

Larry Gream

C:      Gary Milby

David Wyatt