THIS IS A DECISION PAPER

TO:

HARDIN COUNTY BOARD OF EDUCATION

FROM:

Teresa Morgan, Superintendent
DATE:

AUGUST 20, 2026
SUBJECT:
APPROVAL OF BG 4 FOR EARLY LEARNING ACADEMY NORTH END PROJECT
ISSUE:   


The state of Kentucky requires a BG4 to close out projects.  T&T Construction Enterprises completed the Early Learning Academy North End Project, and occupancy was granted on May 5, 2025.
FACTS:
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Form Status: Saved

Tier 4 Project: Early Learning Academy North End
BG Number: 23-286 District: Hardin County (HB678) (231)

Status: Active Phase: Project Initiation (View Checklist)

Contract: T&T Construction Enterprises, LLC, 0001, General Contractor

Type: General Contractor Proposed

Project Construction Cost

Original Contract Amount $494,833.00
Net Total of Change Orders to Contract $8,035.00
Original Purchase Order Total $0.00

Net Total of Change Orders to Purchase $0.00
Orders

Total Cost of Construction $502,868.00




See attached BG 4
RECOMMENDATION


I RECOMMEND THE BOARD APPROVE BG 4 FOR EARLY LEARNING ACADEMY NORTH END PROJECT AND NHE
RECOMMENDED MOTION


I MOVE THE BOARD APPROVE BG 4 FOR EARLY LEARNING ACADEMY NORTH END PROJECT
