Board Memo

DATE:  9/10/2026

AGENDA ITEM DETAILS:

School/Department

Ockerman Middle School

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #1, Ockerman Middle School Roof, BG 26-209

Date/Term (Beginning and End Dates/Year)

9/10/2026

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1

Goal 4E: Boone County Schools will provide safe, clean, learner ready facilities. 1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #1 – This Change Order includes the following:

Proposal 1 – This proposal includes labor and material to install 350 additional SF of roofing. It was determined in the field that this area was in need of additional replacement.

ADD $6,129.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

INCREASE  $6,129.00

New Contract Sum $221,929.00

Funding Source

Local General Fund Bond Sale

*If more than one funding source, list below along with amount or percent for each source

N/A

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

RECOMMENDATION:

I recommend the Board approve Change Order #1 for Ockerman Middle School Roof, BG 26-209, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations