Board Memo

DATE:  9/10/2026

AGENDA ITEM DETAILS:

School/Department

BCS ATC

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #2, BCS ATC Upgrades , BG 25-186

Date/Term (Beginning and End Dates/Year)

9/10/2026

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1

Goal 4E: Boone County Schools will provide safe, clean, learner ready facilities. 1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #2 – This Change Order includes the following:

Proposal #4 – This proposal is for installing two emergency fixtures that were omitted in the original plans. Extra stock of the fixtures was utilized to reduce the cost of materials.

ADD $1,182.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

INCREASE  $1,182.00

New Contract Sum $832,943.00

Funding Source

Cash Capital Outlay

*If more than one funding source, list below along with amount or percent for each source

N/A

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

RECOMMENDATION:

I recommend the Board approve Change Order #2 BCS ATC Upgrades, BG 25-186, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations