Board Memo

DATE:  9/10/2026

AGENDA ITEM DETAILS:

School/Department

Boone County High School

Product Vendor or Grant Issuer

Change Order

Product or Grant Name

Change Order #2, Boone County High School Fieldhouse, BG 25-180

Date/Term (Beginning and End Dates/Year)

9/10/2026

APPLICABLE BOARD POLICY & STRATEGIC PLAN GOAL:

05.1

Goal 4E: Boone County Schools will provide safe, clean, learner ready facilities. 1. Prioritize the district facilities plan to ensure alignment with the desired state as directed by the strategic plan.

DESCRIBE USE OF CONTRACT/PURCHASE/AGREEMENT

Change Order #2 – This Change Order includes the following:

Proposal 15R1 – This proposal is for additional piping material and installation to re-route storm piping network to new manhole. This is all part of the discovered storm network that was performed after construction began.

ADD $36,211.00

FUNDING FOR PURCHASES AND OTHER REQUESTS:

Total Cost

INCREASE  $36,211.00

New Contract Sum $8,000,499.00

Funding Source

Cash Building Fund

*If more than one funding source, list below along with amount or percent for each source

N/A

IF THIS IS A GRANT, ENTER AMOUNT TO BE AWARDED:

RECOMMENDATION:

I recommend the Board approve Change Order #2 Boone County High School Fieldhouse, BG 25-180, as presented.

CONTACT PERSON: (submitter)

Kim Best, Assistant Superintendent of Operations