# THIS IS A DECISION PAPER

TO:		HARDIN COUNTY BOARD OF EDUCATION

FROM:	Nannette Johnston, Superintendent

DATE:		APRIL 21, 2011

SUBJECT:	APPROVAL OF CHANGE ORDER #1, RADCLIFF ELEMENTARY SCHOOL RENOVATION, PHASE 3.

ISSUE:  The Board needs to approve a change order #1 for Radcliff Elementary School renovation (Phase 3)

# FACTS

The architect advises that a culvert pipe and two headwalls can be eliminated from the project.  The grade in this area will be revised to allow for a small swale across the pavement so that water can be diverted to a ditch on the north side of Wilson Road. This will result in a deduction to the overall construction by $1,505. (See attached documentation).

# RECOMMENDATION

I RECOMMEND THE BOARD APPROVE THE CHANGE ORDER#1 for Radcliff Elementary School Renovation, Phase 3.

RECOMMENDED MOTION

# I MOVE THE BOARD APPROVE THE CHANGE ORDER#1 for Radcliff Elementary School Renovation, Phase 3.